Test Summary Report — ParaBank

### 1. Project Overview
This report summarizes the manual testing activities performed on the ParaBank banking application. Testing was conducted across major functional modules including Registration, Login, Account Overview, Open New Account, Transfer Funds, Bill Pay, Find Transactions, and Logout.
The testing focused on functional validation, input-field validation, boundary-value testing, negative testing, transaction processing, account balance validation, and session/security-related flows.

2. Test Execution Summary

| Metric | Count |
| --- | --- |
| Total Test Cases | 160 |
| Passed | 146 |
| Failed | 14 |
| Not Executed | 0 |
| Pass Percentage | 91.25% |
| Fail Percentage | 8.75% |

## Overall Result: 146 of 160 test cases passed successfully. 14 test cases failed due to functional and validation defects identified during execution.

## 3. Modules Covered

- Registration Module

- Login Module

- Account Overview Module

- Open New Account Module

- Transfer Funds Module

- Bill Payment Module

- Find Transactions Module

- Logout & Session Handling

## 4. Bugs Identified by Severity

| Severity | Count |
| --- | --- |
| High | 8 |
| Medium | 6 |
| Low | 0 |

## 5. Key Defects Identified

- Transfer Funds allows amounts exceeding available account balance, potentially resulting in extremely large negative balances.

- Bill Payment accepts negative payment amounts, causing the account balance to increase instead of being rejected.

- Bill Payment allows payments exceeding available balance, resulting in a negative account balance.

- Transfer Funds allows self-transfers where the source and destination accounts are identical.

- Several input fields accept invalid alphabetic, numeric, or special-character values without appropriate validation.

- Some invalid transfer amounts can result in an internal application error.

## 6. Recommendations

- Implement strong server-side and client-side input validation for all financial and personal-information fields.

- Prevent transactions when the amount is zero, negative, or greater than the available balance.

- Implement appropriate maximum transaction limits where required.

- Prevent transfers when source and destination accounts are identical.

- Validate ZIP Code, phone number, account number, name, and amount fields according to their expected formats.

- Replace generic internal errors with user-friendly validation messages.

- Ensure account information is refreshed correctly after creating new accounts or completing transactions.

- Strengthen session and transaction handling to prevent invalid or unauthorized financial operations.

- Perform additional boundary-value and negative testing before production release.

## 7. Final Conclusion

The ParaBank application successfully handles the majority of the tested functional scenarios, with 146 out of 160 test cases passing (91.25%).
However, several important defects were identified, particularly in financial transaction validation, insufficient-balance handling, negative-value processing, and input validation. Some of these defects can directly affect account balances and therefore should be prioritized for resolution.
The application is suitable for further testing, but the identified High-priority financial and transaction-related defects should be addressed before production release.